# Purpose:

- To ensure that documents are securely filed and maintained, are easily retrievable, and can be readily compiled into the handover package and archives at the end of the project.

- To ensure that approved, valid and up-to-date copies of all necessary documents are distributed to the concerned staff.

- To apply all workflow charts within all departments.

# Scope:

- This document defines the system established for the control of the documentation at the worksite and instructs Document Control and the Departments Heads on the actions to be taken upon receipt of these documents and the document revisions.

- All project documents requiring controlled distribution as listed in the Document Distribution Matrix which was developed as per the requirements and review of the project manager.

# References:

- Quality Management System Requirements	ISO 9001:2015

- Document Information Procedures			MDG-QA-MP05

# Definitions & Abbreviations:

| Company | Madkour Group |  | EDMS | Electronic Data Management System |
| --- | --- | --- | --- | --- |
| BP/QA | Business Process / Quality Assurance |  | IFA | Issued for Approval/Review |
| QC | Quality Control |  | IFC | Issued for Construction |
| DCG | Document Control Group |  | DDM | Document Distribution Matrix |
| PCD | Cost Control |  | TM | Template |
| PLN | Planning |  | CIT | Information technology |
| MD | Managing Director |  | ENG | Engineering |
| DC | Document Control |  | Controlled Copy | Is a stamped or/and signed copy |
| Document (Documented Information) |  | As used in this procedure, the word document means any instruction in paper or electronic form, issued by the Company, client, subcontractor or other, and containing requirements or reports concerning the execution or performance of the works. All documents covered by this procedure are controlled. |  |  |

# Procedures

- Received documents from outside the company and/or from within must be addressed to Document Control Department. Using the Group DC Mail ( DC@madkour.com.eg ).

- These documents as the following (PQP, Letters, Submittals/Transmittals, ITP, IR, IIR, IMIR, MIR).

## Receipt and Registration.

- Document Control Manager shall decide who receives incoming documents within the DCG department.

- The receiver of incoming Transmittals/Letters related to projects – if not DCG – shall immediately hand them over to project DC.

- The contents of the package received will be checked against the transmittal list, and any discrepancies reported with the acknowledgment.

- Upon receipt of Documents from outside or from within the Company, DCG shall:

- Stamp "Distribution" for all Received documents.

- Stamp the Engineering document 'Master Copy'.

- Stamp correspondences “Received” official stamp with a date.

- Enter it in the Document Register (Document Log).

- Remove the previous revision “if exist”, stamp it 'Superseded' in red, and re-file it in the superseded section.

- Stamp the needed copies 'Controlled Copy', with a controlled number per each copy stakeholder (on Site)

- Stamp "Cancel" With any Document Cancelled or Document removed from Register.

- Stamp "As-Built" for As-Built Drawing

- All Stamps Will be In Blue Except the "Superseded & Cancel" Stamp Will be in Red.

- A document register shall be set up and maintained by DCG according to the approved Logs. The following information shall be recorded for incoming documents, both from outside and from within the Company:

- Document number

- Revision number

- Document Discipline

- Document Subject

- Location

- Document Description

- Identification of the sender

- Authorized Person & Title

- Received Date

- Status of document (i.e., whether for information, for review, IFC, etc.)

- Hyperlink for Document

- The Register will be issued weekly to department managers to advise them of the current revision status of documents that concern their work. Managers are to advise DCG if any of the data is incorrect.

- Drawings and documentation received by email must be processed in the same manner as any other controlled documentation as described in this procedure.

## Distribution Matrix

- The Document Control Department requests the filled distribution matrix from the project manager/department as soon as the project is awarded, and the DC department is responsible to send it to the project document controller to maintain and update it periodically.

- In coordination with all departments and Project Managers Shall develop a Distribution Matrix.

- DCG shall distribute the draft matrix for comment to all department managers for HQ only at the beginning of the Project.

- A revision number and/or date shall control the revision status of the Distribution Matrix.

- Distribution of documents to all addresses will be done directly by DCG.

- E-mail or any electronic soft copies affecting the progress or dealing with Construction/ Engineering/Contract/Commercial issue, originator or main recipient shall send one copy to responsible DC for further distribution or archiving.

- Changing or editing the attachment format shall be done only by responsible DC.

- Distribution Matrix Will be updated by project DC with coordination with Project/Site Manager To be updated.

- Distribution Matrix Will be assigned as an audit point for any DC Site Visit for Project DC.

## Issue and Distribution

- There are Three categories of document issues:

- Documents generated within Company and circulated for internal review.  Normally this is undertaken by the originator using Inter-Discipline Check (IDC) and is not a DCG function.

- Issue of working copies of documents to concerned staff on controlled distribution is a DCG responsibility. Only IFC drawings shall be issued unless DCG has instructions to do otherwise from the management.

- Documents forwarded to the Company by the client, such documents are controlled by DCG, and follow the requirements of this procedure.

- The issue date and addresses for all documents coming above shall be entered on the Document register. Documents’ individual addresses need not be given, as they are implicit in the Distribution Matrix.

- Subsequent revisions of all controlled distribution documents shall be sent to the same addresses as the previous revision.

- Upon receipt of controlled copies of documents, the recipient will:

- Check that the transmittal is complete and correct as listed on the transmittal and refer all anomalies back to the DCG.

- Return transmittal signed.

- Withdraw previous revision.

- DCG shall report to management for appropriate corrective action any cases of the recipient consistently or willfully failing to return the signed transmittal.

- All requests for additional copies of controlled distribution documents must be made in writing to DCG (MDG-DC-DP01-FM04) Copy Center Service Request. Or through email containing the reason for printing. Requests should be limited to exceptional circumstances.

## Control of Computerized Data

- All current issues of documents shall be backed up.

## Certification and Handover

- Contract documents shall be reviewed during the mobilization stage to identify Employer’s document handover requirements.

- DCG shall be responsible for storing documentation during the life of the project. Certification is responsible for collating defined documents in preparation for handover.

- Certification and Handover shall be carried out in accordance with a documented procedure in accordance with contract requirements.

- Before any project completion, the Project Manager shall contact the Head Office DCG to ascertain which documents are to be archived in each center and who will access them.  He shall also establish where the Head Office wishes the consignments to be sent.

- Documents shall be packed in robust and secure boxes clearly marked with the contract number and contents.

## Correspondence/ Non-Correspondence:

Acknowledgment: Term used to confirm the receipt of document

### Calendar:

- All correspondence documents shall be dated, using the Gregorian calendar, in the day, month, and year sequence, spelled out in full or using a three-letter abbreviation for the month, e.g. (DD-Dec.-YYYY, or DD-12-YYYY).

### Correspondence Documents:

- Refer to the following methods of transmitting data: -          Email, Fax, Letter, Memorandum & Transmittal

- Each correspondence document shall be limited to one subject only.

### Outgoing Letters:

- All written Letters font formats shall follow the official corporate typeface chapter at Madkour according to the attached letter format.

- All written letters should be sent to the Document Control Department to be reviewed, coded, and registered.

- Concerned Managers and parties shall not sign any letters if they do not meet the standard format.

- As soon as the concerned Managers and parties sign and approve the submitted Letters, DC should be stamped the Letters as appropriate before sending them out.

- DC shall save a scanned copy of the signed /stamped Letters before sending them out.

- DC sends an email to the building management to assign a representative person to send/deliver the Letters to the concerned parties.

- The representative person shall take a signed /stamp received from the concerned parties and deliver it to the DC.

- DC shall register the received forms and make sure to distribute them to the concerned parties.

### Incoming Letters:

- DC sends an email to the building management to assign a representative person to receive the Letters from the concerned parties.

- A Representative person shall deliver the Letters batch to the DC.

- DC shall classify, check the status codes, register, stamp receive, and save a scanned copy of the incoming Letters.

- DC distributes the incoming Letters to all concerned parties whether by email to the communication matrix for each project.

- Original Letters should be kept with the Project DC archive as per our filing system procedure (MDG-DC-DP02).

- Memorandum: Used only for internal communication between departments of the same company. e.g., Head Office Departments/Country Offices.

- Transmittal: Used for the purpose of transacting information between different companies.

## Mail:

- All International outgoing mail shall be dispatched by courier (DHL, Aramex, or similar) with the coordination of the Building Management Department.

## Copy Center Service Request process:

- DC recommends organizing the services of the requests to the copy center through adherence to filling in the approved form (MDG-DC-DP01-FM04 Copy Center Service Request) to avoid wasting time or damaging paper as follows:

- Any request should be filled in and signed by the direct manager.

- A signed request form should be sent to the email copy.center@madkour.com.eg to be executed.

- A signed request form will take 24 hours the responding to except the emergency cases.

- The numeric sequence of requests should be considered and prioritized.

- Make sure to arrange and handle the required drawings format to be matched and aligned with your request (A0, A1, A3, A4)

## Stamping Procedure:

- Part of Document management requirements for proper Document Management is to stamp original paper, documents, forms …etc. (As per Stamping Procedure MDG-DC-DP04) Document Management activities whether incoming or outgoing.

- Any document should take a stamp whether received or delivered through the Document Controller end.

- Stamping procedure that can be used for all documents and delegated users related to projects and/or departments.

## Coding and numbering procedures.

- To cover the operating and control procedures for all activities and storage on the Madkour Group Coding and Numbering process (As per Coding & Numbering Procedure MDG-DC-MP01).

- The scope of this procedure is to set a guideline to use in all MDP Projects, HQ departments/Country Offices for the Coding and Numbering regarding document control operations of Project and Corporate documents.

## Filing System Procedure:

- To establish the basis for a standard filing system that can be applied consistently for all Projects and Departments (As per Filing System Procedure MDG-DC-MP02)

- Filing system formats that can be used for all documents related to projects and/or departments.

- DC/Admin for the department shall enhance the archiving system regarding (the Standard Project/ Department Filing Index) and shall be applicable for Departments starting from the issuance date. DC/Admin for Project shall enhance the archiving system regarding (Standard Project/Department Filing index) and shall be applicable for all projects from the issuance date.

- The Standard Project Filing Index shall be applicable for each project during project development, bidding, and negotiation phases. The filing index shall contain all correspondence, key documents, and agreements made during the different phases of project development and realization.

## Archive Process

## Archive Storage on-site:

- All documents are maintained on-site in secured cabinets and drawers. DC / Admin are transient records (Documents that are stored on-site on a temporary basis and are sent to Centralized Archiving at regular intervals).

## How are these stored?

- Access to records held in-house will require the approval of DC or designated personnel.

- Documents need to be stored in indexed files.

- Documents should always be kept in the custody of designated custodians.

- All files need to be sequentially numbered/indexed for easy retrieval.

- Vital & Essential Documents should be afforded fireproof protection overnight.

## Archive (Storage off-site):

- Company Archive is Madkour Approved Documents Storing place.

- This procedure is applied to all the records handled by Madkour Group and its projects. It shall be treated as a complementary procedure to the document control management manual to finalize the archiving process.

## Sending Documents / Files to the Archive:

- If any department/project have documents required to be archived the DC at Department/Project shall send mail to DC Archive team mail “dc.archive@madkour.com.eg” and CC: DC manger, Archiving team leader and Department/Project Manager with the following information:

  - Document List.

  - Lebel for each file according to a labeling standardized scheme

  - Box Name

  - Scanned copy of the documents.

- Archiving team leader shall reply with the No. of required boxes that will be sent to requester.

- The requester shall align the documents in the boxes.

  - If the requester at HQ he/she shall contact Building Management team to transfer the boxes to copy center, and copy center team is responsible for monitor the process of moving documents to the Archive Building.

  - If the requester is at site, he/she shall monitor the process of moving documents to the Archive Building.

- The same process must be followed for another movement of any documents between all locations related to Madkour Group

- DC shall create a hand-off sheet (a document listing the number of files that are being sent as a consignment through the transporter/Admin).

- Archiving team shall verify the following on receipt of the consignment from department/project

  - Verify the contents of the boxes as per the Hand-off (contents within the file are not within the scope of this verification)

  - Confirm receipt of the boxes with listed content

  - Highlight to the department/project manager if there are any discrepancies.

  - Escalate to the MD after 10 days if adequate explanations are not provided for the series break discrepancies.

- Upon receipt at Archive Center, each box is placed on shelving in their facility and the location in a secure and safe manner.

## Retrieving Records from Archive:

- Any retrieving request for records must be sent via mail to DC Archive team mail “dc.archive@madkour.com.eg” and CC. DC manager, archiving team leader, and department/project manager.

- The request for any original document must have approval from the department/project manager.

- Upon receiving the requested documents from the Archive storage, the requester must sign off a “Archive Delivery Form”

- The tracking for any file is handled manually in Excel sheets and a register to ensure full control for retrieval and requests for any document or file.

- Double check must be done by DC & archivist man for any documents moving from the storage and registered in their register book and datasheet.

- Documents released to authorized personnel will be followed up for return.

- Any documents that remain outstanding for more than 15 days (or up to 60 days for documents - removed for Legal & Financial cases only and local regulatory audits) must be advised for approval.

- If the originals are still not returned within the agreed period, it is escalated after 7 days to the department / Project Manager & MD.

## Retention Period:

- A retention period is the required amount of time in the records life cycle that identifies the duration of time for which the information should be maintained or "retained," irrespective of format (paper, electronic, or other). So, we should keep the documents before securely disposing of them.

- All documents are retained to the maximum period required as per local laws/commercial requirements or EGYPT regulatory or commercial requirements.

- The minimum retention period depends on the document type and advice of document owner, and department/project manager.

## Destructions of Obsolete documents:

- Once documents have reached the end of their retention period (lifecycle), they must be securely destroyed.

- Archiving Service can provide DC manager with a report listing all documents due for destruction & can perform if requested the destruction process as per documents classifications & approved disposal methods.

- Physical paper documents are being destroyed by shredding them entirely in a recycling factory as per top management decision.

- Obsolete documents, which should be destroyed, will first be listed on a destruction certificate.

- DC will ask the Legal Department to provide them with an updated list of all outstanding legal cases to ensure that the records to be destroyed are not related to any legal case.

- The certificate will be approved by the MD to ensure that the documents are described sufficiently and correctly, and that destruction is warranted per the local procedure and process established by the document Files Committee.

- Document Files Committee members are DC Manager, BP specialist, Legal affairs specialist, Department/Project manager and contract manager.

- Under routine circumstances, the destruction of documents will be performed on an annual basis & will be performed by & witnessed by & two department /project designated employees, security, legal, and DC. All witnesses will sign the destruction certificate.

## Reporting:

- Each DC is required to send the documentation monthly activities to the DC manager to increase the control and traceability of the documentation activities as well as unify the system and avoid any discrepancies that may be made.

- The following monthly report as the standard log (MDG-DC-DP01-LOG12 Monthly Report for DC Team Activities) is to be used in all Madkour projects.

## Escalation:

- All concerned parties need to adhere to the Document control procedures in dealing with the documentation.

- DC Manager takes the responsibility to escalate any violation/deviation that may be done by any user to the Department Manager and company MD / CEO.

## DC Logs:

- Each DC is required to use the approved MDG Logs to increase the control and traceability of the documentation activities as well as unify the system and avoid any discrepancies that may be made.

## DC Folder Structure:

- Each DC is required to use the approved DC folder structure to increase the control and traceability of the documentation activities as well as unify the system and avoid any discrepancies that may be made.

# Responsibilities & Roles:

  - Document Control Manager.

- Establishing a procedural framework for identifying, collecting, distributing, and filing controlled documents to ensure that processes comply with the company’s standards.

- Ensure the information and management control system is implemented in compliance with the client’s standard and is updated to reflect revisions to those standards.

- Ensure the project team members are provided with adequate training and support to enable them to successfully use the procedures and system in use by the program.

- Managing, Maintaining, and updating the document control department procedure.

- Perform periodic performance appraisals for the DC team in coordination with the company’s standards as well as Manage the document control operation.

- Coordinating with all Department Managers to ensure applying information management procedures and systems.

  - Document Control Team Leader

- Providing the project team members with adequate training and support to enable them to successfully use the procedures and system in use by the program.

- Ensure the establishment and maintenance of the project’s central filing system.

- Ensure Training activities required for document controllers.

- Establishment and control of the reference library of all projects.

- Providing the needed support to the projects’ document controllers.

- Identify team goals and evaluate team progress to DC Manager.

- Achieve all DC manager requirements and provided tasks.

  - Jr. / Sr. Document Controller.

- Receipt, control, storage, and issue of project deliverables.

- Tracking, handling, and reporting all departments’ documents.

- Implement the distribution matrix process (Digitally and Hard copies).

- Maintain and update the project reference library.

- Maintain the communication channel between the project and the client.

- Maintain and update the project Distribution Matrix.

- Set up and maintain the filling and archiving system.

  - Data Entry.

- Update the deliverables register file.

- Filing and indexing / maintaining the central filing system.

- Responsible for tracking and collecting all documents from outside DCG.

  - Coordinator.

- Scanning, printing, and copying all required documents.

- Distribute documents from DCG to concerned departments.

  - Copy Center.

- Scanning, printing, and copying all company’s required documents.

- Ensure all provided printing requests have the official signed printing form.

- Feed all printer machines in all departments with the paperwork needed for printing.

# Key Performance Indicators (KPI):

- Document Register Issuance on a Quarter basis to departments’ managers.

- The document registration within 24 hours (working day).

- The compliance between the distribution matrix and the company organization chart is 100%.